

AF Site Redesign Specifications

Total project LOE: 17 days

Testing and validation: 7 days

1. Template system – use php smarty ( 2 days)
2. Create destinations (1 day)
3. File upload utility (LOE 3 days)
   1. <http://www.aggressor.com/downloads.php>
   2. Ability to assign file to a multiple destinations
   3. Ability to give a file description
   4. Ability to link video to destination video site (URL here)
   5. PDF displayed in the destination page as well
   6. Example:
      1. Input type = file (select file)
      2. Input type = select (select box to select multiple desctinations)
      3. Select file type category (know before you go, brochure, etc)
         1. Ability to add / remove categories for file types
   7. Admin Interface view
      1. Example layout
      2. Group by vessel and display files under each destination with the ability to edit or delete.
      3. Ina to provide a mochup
4. Download page layout (LOE 1 day)
   1. Baja Aggressor – Guadalupe
      1. Description – file
      2. Description – file
   2. Kona Aggressor II
      1. Description – file
      2. Description – file
   3. 
5. Charter Rates (LOE 2 days)
   1. Design page (Ina to provide mochup HTML example)
   2. Charter rates needs to be on the destination page as well
   3. Ability to select the vessel, ability to have a text box (HTML editor) for description.
   4. Ability to set rate active/inactive
   5. 
6. Captain logs (LOE ½ day)
   1. The captain logs will display on home page and the destination pages. Ina to provide a mockup.
7. Specials (LOE 3 days)
   1. Table view of dive the world / Dive Buddy specials
      1. 
      2. All dates to follow MM, DD YYYY (Nov 21, 2011)
   2. Banner specials
      1. 
      2. Ability to upload a banner
      3. HTML textbox for description to display on special page
      4. Banners will also display on the destination page
      5. Ability to select destination \* required
      6. Ability to give a named anchor (IE: #ina) and will link (<a name=”rollback”> but they would just type in the name with no chars or spaces.
      7. Ability to order specials on the page by number.
      8. Ability to indicate if it’s the featured special (placement on the very top in destination page)
      9. All others would be displayed by order under the destination middle text. (end of the page)
      10. Ability to set an expiration date of the special. The special would then automatically remove from the page(s).
      11. Ability to delete a special
      12. Ability to upgrade a special as the featured special. Only 1 featured special will be allowed per destination.
      13. Ability to edit the special.
      14. Each special must have a title \* required
   3. Unique charters
      1. Requires title
      2. HTML text box where they can insert text and images
      3. Set an expiration date
      4. Ability to order the listings by number
      5. Ability to have named anchor for linking from the destination page
      6. Select multiple destination (category)
8. Ability to modify header/ footer (LOE 2 day)
   1. Navigation system
   2. Master header / footer
   3. Create custom header
   4. Ability to indicate what page loads what header
   5. Each destination will have custom header
   6. Possible treat as file upload (IE header / footer designed on client PC) ??
9. Dive with the owners DB - <http://www.aggressor.com/itineraries_dwo.php> (LOE 1 day)
10. ImageMagic resize captain log images during upload (LOE ½ day)
11. Guest comments – clone of captain logs program (LOE 1 day)
    1. Ability to modify comment before it gets inserted into site.
    2. Ability to create brand new comment